# Case study Report

Priority 2: Digitalization for the benefit of citizens and companies

Project: SMIS 322659 - Integrated Information System for the Digitalization of Processes within the  Craiova City Hall

Beneficiary: TAU Craiova Municipality

## Project preparation

  - Context and existing framework (needs to be addressed)

The project aims to digitize the institution with the primary goal of improving the interoperability of existing information systems and facilitating access to information. The addressed needs include:

- Improving interoperability between existing information systems, enabling data exchange between various public institutions, thereby enhancing administrative efficiency.

- Faster and easier access to public information, through the creation of an integrated platform that will allow citizens and businesses to access data and statistics in a simplified and transparent manner.

- Increasing transparency of institutional information, providing the public with access to collected data, in compliance with applicable legislation.

- Digitizing the relationship with citizens and businesses, by implementing a complaint application that will support direct and efficient interactions between the administration and the public, with online notifications and the ability to track the status of complaints.

- Retrodigitalizing the historical archive, by scanning and indexing old documents, which will allow for quick access to archived information, thus contributing to more efficient management of historical data.

Key components of the project include the citizens' complaint application, an online information and notification tool, and the retrodigitalization of the historical archive (for scanning and indexing over 2 million pages currently in physical format). The project addresses the need to streamline data access and provide better digital services for citizens and legal entities, focusing on increasing transparency and improving access to the information provided by the institution. The ultimate goal is to develop an efficient and accessible system to support both citizens and public authorities, while ensuring compliance with legal regulations.

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

The project was prepared to address the institution's needs in the field of digitalization and was aligned with national and regional development strategies. The project team was well-prepared and possesses extensive experience in implementing projects with European funding. The preparation process began with a market analysis and an assessment of requirements, and the internal objectives were established in accordance with the institution's needs. Consultations were held with RDA SW Oltenia, and the team received the necessary information and support to complete the funding application documentation. The collaboration with MA was appreciated, being perceived as efficient in supporting the project's implementation.

Eligibility criteria and partnership formation:

Given the institution's extensive experience in accessing non-reimbursable funding, there were no issues in understanding the eligibility conditions or in preparing all the necessary documentation for submission. Furthermore, the project call structure was considered clear and useful, with noticeable improvements compared to the previous programming period (ROP 2014-2020). Additionally, complementary funding sources were identified, such as national and European funds, which can contribute to the successful implementation of the project.

Complementarity:

The project contributes to the following national and regional strategies:

- Integrated Urban Development Strategy (SIDU) – a project from the SIDU priority list.

2. Project implementation

  - Internal management and governance

During the implementation of the project, management and internal governance were efficient, benefiting from the project team's previous experience in managing similar projects. Compared to the previous operational program (ROP 2014-2020), the SW RP was considered more clearly defined and implemented more effectively, with better communication with RDA SW. The team worked closely with RDA, facilitating quick access to the necessary information.

Potential risks identified during implementation include possible delays in meeting contractual deadlines and failure to reach the estimated number of users for the IT applications. However, the team has developed strategies to minimize these risks, and promoting the project and ensuring transparency in its management are seen as key factors for successful implementation.

Regarding costs, the project is operating within a framework of limited resources, and the public administration's needs are significant, making the efforts to develop the required services financially challenging. Nevertheless, the project is considered essential for modernizing the institution and improving the digital services offered to citizens.

  - Main obstacles (external and internal) and factors facilitating project implementation

Main obstacles: One potential obstacle is the limited funding available, given the complexity of the existing needs at the institutional level. Institutional digitalization in county seat municipalities, compared to smaller local public administrations, may benefit from additional attention and higher financial support in the future.

Additionally, there are risks related to identifying and selecting an appropriate service provider for the development of new applications and IT processes, considering the high level of complexity involved.

The main factor facilitating implementation is the efficient communication with the MA.

3. Project results

  - Main activities

According to the information provided in the funding application, the main activities of the project include:

- Developing an "Umbrella" application that will centralize and manage data from various existing systems within the institution.

- Developing a complaint application that will allow citizens and businesses to interact with the public administration through online complaints and notifications.

- Retrodigitalizing the historical archive by scanning and indexing old documents.

Additionally, due to its nature, the project targets several groups: administrative staff of local administrations, citizens, business actors, and research entities.

  - Results

The following project indicators have been proposed:

- RCR11_Users of new and optimized public digital services, products, and processes. Target: 3,000 users per year.

- RCO14_Public institutions benefiting from support to develop digital services, products, and processes. Target: 1 public institution.

It is too early to discuss the achievement of the objectives and indicators; however, it is anticipated that they will be met by the completion of the project. The beneficiary believes that the same results achieved through the project implementation could not have been obtained at a lower cost.

  - Unintended effects

Increasing access to financing.

4. Theory of change for project code SMIS 322659