# Case study Report

Priority 3: Energy efficiency and green infrastructure

Project: SMIS 318444 - Improving the energy efficiency of the administrative headquarters of TAU Balș City

Beneficiary: TAU Balș City

## Project preparation

  - Context and existing framework (needs to be addressed)

The needs were identified through the city’s development strategy, but the funding sources were more difficult to pinpoint. The strategy was developed in 2020 and updated in 2023, when it was submitted for approval by RDA SW Oltenia. The planning extends until 2030, but the strategy will be revised as needed. According to the information included in the funding application, the project addresses the following main needs:

- Reducing energy consumption for heating;

- Reducing heating maintenance costs;

- Mitigating the effects of climate change by reducing pollutant emissions generated by the production, transportation, and consumption of energy in line with the “A Sustainable Europe 2030” Strategy;

- Increasing energy independence by reducing the fuel consumption used for preparing thermal energy for heating;

- Improving the urban aesthetic of the locality;

- Enhancing air and soil quality indicators and improving the quality of life, among others.

The City Hall will also submit other projects under the SW Oltenia RP, focusing on education (for energy rehabilitation of kindergartens).

The project has a 15-month implementation period, from 23.08.2024 to 31.10.2025.

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

Regarding the project preparation, the beneficiary believes that the project call structure was fairly clear, but the objectives and activities defined at the program level are difficult to translate into practice. The project was developed by a consulting firm, so the beneficiary mainly obtained information from the consultants.

Projects are harder to adapt to the field situation due to the requirements in the guides—such as materials and imposed practices—which often lead to many ineligible expenses.

From the beneficiary's perspective, regarding the interventions funded for the energy efficiency of buildings, attention should also be given to interior works, not just exterior ones. Interior space arrangement/rearrangement works should be included (for example, the beneficiary has very large offices that are hard to heat, and a redesign could allow for better energy efficiency).

Nevertheless, the relationship with the Managing Authority facilitated the preparation and submission phase of the project. In general, there is support from the MA, although it sometimes depends significantly on the monitoring officer assigned.

The project contributes to the following national and regional strategies:

- The National Action Plan on Renewable Energy;

- The National Strategy of Romania on Climate Change 2013–2020;

- The National Action Plan on Energy Efficiency III;

- The National Action Plan on Renewable Energy Sources.

Eligibility criteria and partnership formation:

The project was not developed in partnership.

Regarding the eligibility criteria, there were no issues. However, from the respondent's point of view, in terms of interventions funded for the energy efficiency of buildings, attention should also be paid to interior works, not just exterior ones.

Complementarity:
The funding provided through Priority 3 of the SW Oltenia RP is complementary to the funding provided through the National Recovery and Resilience Plan. However, for the beneficiary's needs, SW RP was much more suitable, better covering the institution's financial needs. Additionally, in the case of NRRP, it is considered that communication is more cumbersome, there is less transparency, and the verification and implementation stages are much more challenging.

2. Project implementation

  - Internal management and governance

Compared to the funding provided through the 2014-2020 ROP, there are no major differences in the current programming period. In general, bureaucracy remains the same, and the technical documentation is difficult to adapt to the specific guidelines, leading to a need for minimizing the bureaucratic system.
MySMIS is still quite difficult to use.

  - Main obstacles (external and internal) and factors facilitating project implementation

The main obstacles are generated by the use of the MySMIS application, which is not yet fully functional and creates difficulties in usage.

The primary factor facilitating implementation is the previous experience of the project team in managing similar projects.

However, it is too early to assess the implementation process, considering that the project began at the end of August 2024 and is set to conclude in November 2025.

3. Project results

  - Main activities

According to the information included in the funding application, the main activities of the project are as follows:

- Activities carried out prior to the submission of the funding application;

- Project management;

- Activities to be carried out after the submission of the funding application.

The funding contract was signed in August 2024, so there has been limited progress in implementation so far.
To date, there has been a unilateral modification of the funding contract from ADR, as well as a change in the composition of the Project Implementation Unit.

  - Results

The following project indicators have been proposed:

- RCO19: Public buildings with improved energy performance (square meters). Less developed region - Target: 1,562.27 square meters;

- RCR29: Estimated greenhouse gas emissions (tons of CO2 equivalent per year). Less developed region - Target: 25.70 tons CO2 equivalent per year;

- RCR26: Annual primary energy consumption (from households, public buildings, enterprises, etc.) (MWh per year). Less developed region - Target: 182.19 MWh per year.

Additional output indicators:

- Number of buildings benefiting from energy efficiency improvement measures. Less developed region - Reported value: 0.00 buildings - Target: 1.00 building;

- Estimated annual reduction of greenhouse gases. Less developed region - Reported value: 0.00 kg CO2 equivalent per m² per year - Target: 120.96 kg CO2 equivalent per m² per year;

- Primary energy consumption using renewable sources at the end of the project. Less developed region - Reported value: 0.00 kWh per m² per year - Target: 52.94 kWh per m² per year;

- Reduction of total primary energy consumption. Less developed region - Reported value: 0.00 kWh per m² per year - Target: 833.19 kWh per m² per year;

- Reduction of specific annual final energy consumption for heating. Less developed region - Reported value: 0.00 kWh per m² per year - Target: 411.67 kWh per m² per year.

It is too early to discuss the achievement of the project objectives and indicators, as the contract began at the end of August 2024.

The following risks were identified in the funding application that could have a high impact on the achievement of the project’s objectives:

- Limited technical capacity and the risk of human errors during the execution of the works;

- Institutional risks – the risk of non-compliance with DNSH (Do No Significant Harm) requirements, as well as the requirements for climate change adaptation infrastructure;

- Risks related to changes in applicable legislation (e.g., legislative changes in public procurement, changes in the legislation concerning the financial management of EU funds for the 2021-2027 programming period, etc.);

- Delays in procurement procedures and in signing supply contracts;

- Failure to adhere to the investment activity schedule and non-compliance with the approved financial amount (high impact).

According to the information provided in the funding application, the project will contribute to the adoption of new technologies by implementing systems that will improve the thermal performance of the Balș City Hall building.

  - Unintended effects

-

4. Theory of change for project code SMIS 318444