# Case study Report

Priority 4: Sustainable urban mobility

Project: SMIS 319047 – Multimodal terminal and park & ride facility

Beneficiary: Târgu Jiu Municipality TAU

## Project preparation

  - Context and existing framework (needs to be addressed)

The main needs addressed by the project relate to the traffic generated by individuals who live outside the territory of Târgu Jiu Municipality but carry out their daily activities in the city, using personal vehicles.
The project has an implementation period of 33 months (September 2024 – April 2027).

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

The project contributes to the objectives of several European, national, and regional strategies, including:

- Policy Objective 2 of the European Commission – A greener, more resilient Europe with lower carbon emissions;

- Objective 11 of Romania’s National Strategy for Sustainable Development 2030 – Sustainable cities and communities, specifically the 2030 target: ensuring access to safe, affordable, accessible, and sustainable transport systems for all, particularly through the expansion of public transport networks, with special attention to the needs of vulnerable groups, including women, children, persons with disabilities, and the elderly;

- The objective regarding air quality in urban areas, as established in Romania’s National Strategy on Climate Change 2013–2020, considering that the project will reduce the number of personal vehicles and redirect the population toward public transport;

- The South-West Regional Development Plan etc.

According to the beneficiary, the collaboration with representatives of the Managing Authority for the South-West Oltenia Regional Programme went very well—both during the conceptual phase of the project (including participation in consultations during the preparation of the applicant guidelines) and in the actual preparation of the funding application. The MA SW Oltenia RP provided continuous support and delivered clear and prompt responses to all inquiries during these phases, as well as later in the implementation stage. The MA was considered a true partner and collaborator.

The project call structure was perceived by the beneficiary as clear and helpful in the development and definition of the project. The applicant's guide and related instructions were also well-structured. The only inquiries made by the beneficiary concerned the project’s financial templates.

Regarding complementarity, the Târgu Jiu Municipality is currently implementing projects funded through the National Recovery and Resilience Plan, which are synergistic with the interventions financed through the Regional Operational Programme that target mobility. Additional approved projects are also in progress, to be financed through other national programmes.

2. Project implementation

  - Internal management and governance

The Târgu Jiu City Hall previously received funding under the 2014–2020 Regional Operational Programme, with the supported projects being successfully implemented and completed. In the new programming period, there were expectations for steps to be taken toward simplification and reducing the administrative burden on applicants. The MySMIS2021 platform introduced new features compared to the previous system, but the volume of required documentation has remained just as high.

The project team has prior experience in implementing similar projects, including those in the field of urban mobility—an advantage that was leveraged from the conceptual stage of the funding application.

  - Main obstacles (external and internal) and factors facilitating project implementation

The main factor influencing project implementation is the delayed launch of public procurement procedures. During the project drafting phase, based on information provided by the designer, the beneficiary estimated that the equipment could be supplied by the contractor executing the works. However, in order to comply with current legislation and avoid limiting competition, it was decided that, during the implementation phase, the public procurement process would be split into two separate procedures—one for works and another for equipment. Consequently, an addendum to the financing contract will be prepared.

Among the factors facilitating and supporting project implementation are the experience of the project team and the strong collaboration with the designer. Although no technical assistance contract has been signed yet, the designer who developed the technical project continues to provide support to the beneficiary at this stage. Given that the project includes the procurement of automated equipment, some of which are controlled by specialized software, technical expertise in this area is necessary to properly prepare the procurement procedures (and to separate the works and equipment components).

Another facilitating factor is the institutional staff’s experience with similar procurement processes and procedures.

3. Project results

  - Main activities

According to the information included in the funding application, the main activities of the project are as follows:

- Preparation of technical and economic documentation,

- Project management,

- Information, promotion, and publicity,

- Execution of construction works,

- Technical assistance services provided by the designer during the execution phase and participation in the stages included in the construction works control program,

- Site supervision,

- Certification of the building's energy performance.

According to estimates provided by the beneficiary, the project objectives are expected to be achieved. Building on previous experience with urban mobility projects financed under ROP 2014–2020, it was observed that the public transport means acquired attracted a growing number of passengers (supporting a shift toward public transport), which creates favorable conditions for achieving the expected results of the current project as well.

Without EU funding, the project could not have been implemented with the same level of complexity or scale due to the limited resources of the local budget.

Horizontal principles (such as gender equality, non-discrimination, accessibility, etc.) were integrated from the project design stage. For example, specific facilities for persons with disabilities have been included—designated parking spaces will be available in the intermodal terminal for individuals with reduced mobility, and accessible restrooms will be provided in ticketing areas and waiting rooms. Payment counters are also designed at heights adapted to the needs of individuals with mobility impairments.

Regarding gender equality, the project teams were assembled in compliance with the principle of non-discrimination, with personnel selected solely based on competence. Furthermore, procurement documentation included provisions to ensure the observance of the non-discrimination principle.

  - Results

The following project indicators were proposed:

- PSO03_PRSVO_Infrastructure for public transport (projects) (projects) Less developed region - Target: 1.00 project

- RCO75_Integrated territorial development strategies receiving support (contributions to strategies) (contributions to strategies) Less developed region - Target: 1.00 contributions to strategies

- RCO60_Cities and localities with new or modernized digitalized urban transport systems (large and small cities) (large and small cities) Less developed region - Target: 1.00 large and small cities

- RCO74_Population targeted by projects under integrated territorial development strategies (people) (people) Less developed region - Target: 77,812 people;

- RCR62_Annual number of users of new or modernized public transport (users/year) (users/year) Less developed region - Target: 13,197 users/year;

Additional output indicators: None

The project indicators are clear, realistic, and achievable, according to the opinions expressed by the beneficiary during the interview. No problems or difficulties are anticipated in demonstrating the achievement of these indicators.

The following risks are estimated in the financing application that could influence the implementation of the project: the occurrence of unforeseen situations requiring unbudgeted expenses; failure to meet activity implementation deadlines; delays in the procurement of goods and services or faulty delivery of goods; potential changes in the legislative framework; insufficient capacity to finance and co-finance the investment on time; legislative changes in public administration that could affect and reorganize the institutional structure.

According to the information collected during the interview, the expected results for the project financed by SW Oltenia RP could not be fully achieved through funding from other programmes. There are some opportunities in NRRP for financing charging stations (a component of this project), but the programme does not cover the construction of the terminal, its integration with the public transport system, construction of parking spaces, etc. Therefore, no other program has been identified that could substitute the funding provided by SW Oltenia RP.

At the time of preparing the financing application, the allocation of human and financial resources was carefully analyzed and planned to ensure that it would cover the project's needs. At the time of the interview with the beneficiary, no changes in this regard were anticipated.

According to the information provided in the financing application, the project will contribute to the adoption of new technologies through the installation of technologies and software for the digitalization of the public transport system.

  - Unintended effects

Following the publication of the press release regarding the launch of the project, several questions were received on social media platforms from developers/companies operating in the area of the terminal. A high level of interest was noted in the planned investments under the project, which are expected to contribute to business development and attract new investments. Moreover, the City Hall has designed and will submit a complementary project, eligible for funding under Priority 3 (Specific Objective 2.7) of the SW Oltenia RP, dedicated to the development of green infrastructure (vegetation belts).

4. Theory of change for project code SMIS 319047