# Case study Report

Priority 4: Sustainable urban mobility

Project: SMIS 325513 – Integrated traffic and urban mobility management system, law enforcement, safety and security

Beneficiary: TAU Municipality of Slatina

## Project preparation

  - Context and existing framework (needs to be addressed)

The main needs addressed by the project are:

- Reduction of greenhouse gas emissions and pollution, which are factors affecting environmental quality in the Municipality of Slatina, particularly due to the local processing industry;

- Increased attractiveness and usage of public transport, by ensuring a higher level of service through measures that lead to schedule adherence, reduced travel time, and increased commercial speed of transit;

- Improved safety for cyclists and pedestrians;

- Reduction in the number of accidents;

- Improved quality of life for the citizens of Slatina and support for the city’s sustainable development, through reduced travel times and lower pollution;

- Real-time identification of traffic flow disruptions, with automatic corrective actions and decision-making.

The general objective of the project is to reduce greenhouse gas emissions and promote sustainable urban mobility by implementing an integrated traffic and urban mobility management system, focused on law enforcement, safety, and security, in order to ensure safe and smooth circulation while protecting the environment — key factors for improving the quality of life in Slatina.

The project was initially launched during the previous programming period under ROP 2014–2020 and is being implemented in two phases: Phase I (December 2017 – December 2021) and Phase II (August – December 2024).

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

The project contributes to the objectives of the following national and regional strategies:

- Integrated Urban Development Strategy (SIDU) – a project included in SIDU’s priority list

- General Transport Master Plan

- Romania’s National Climate Change Strategy 2013–2020

- National Road Safety Strategy 2013–2020

- National Energy Efficiency Action Plan III

- South-West Regional Development Plan 2021–2027

- National Sustainable Development Strategy 2030

- National Regional Development Strategy, etc.

The Managing Authority of the South-West Oltenia Regional Programme has been a true partner throughout the preparation and implementation phases of the projects, both in the previous programming period and in the current financial cycle. Support was provided through institutional meetings (dedicated to the urban mobility project and other initiatives), as well as through phone communication, with MA SW Oltenia RP representatives showing a consistent willingness to promptly respond to information requests.

The structure of the project call was perceived by the beneficiary as clear and helpful for the drafting and definition of the project in Phase I, as well as for the continuation/finalization of the investments in Phase II. The applicant’s guide and instructions were generally well-structured. However, during Phase I, some aspects required clarification, and the RDA, in its role as Intermediate Body, facilitated communication with the MA of the ROP. In Phase II, the information provided by MA SW Oltenia RP was sufficient for submitting the application.

2. Project implementation

  - Internal management and governance

The project team had a mixed composition, bringing together both individuals with prior experience in implementing similar projects and human resources without specific professional experience in this field. Within the team, knowledge and know-how were successfully transferred to members who had not previously been involved in the implementation of EU-funded projects—an aspect that contributed to the effective management of the project.

  - Main obstacles (external and internal) and factors facilitating project implementation

At the onset of the COVID-19 pandemic, the project was in full implementation; however, the crisis at that time did not have a significant impact on the way investments were carried out. Nevertheless, after the end of the pandemic and with the outbreak of the war in Ukraine, the project’s implementation was affected by the volatility of construction material prices—this being the main factor that led to the need to revise the budget (costs increased by approximately 1 million RON excluding VAT).

The most important factor that facilitated the implementation of the current project was its complementarity with other projects. When the Slatina Municipality improved its bus fleet (replacing 10 diesel buses with 18 electric buses) and built/modernized passenger stations, the population began to shift toward using public transport instead of private cars. Building on these results, and considering the institution's strategic approach to planned interventions, the Municipality also developed other complementary/synergistic projects.

3. Project results

  - Main activities

According to the information included in the funding application, the project aimed to implement an integrated traffic management and urban mobility system, as well as to grant traffic priority to public transport vehicles and users of non-motorized modes of public transport.

Given the nature of the interventions planned through the project, the level of effectiveness is difficult to estimate at this stage. The results will only be measurable once the interventions reach a more advanced level of maturity. The system undergoes a "learning" process for at least six months, during which it collects field data using algorithms to analyze the population’s travel habits.

Nevertheless, a traffic management system has already been implemented – traffic lights are coordinated from the control center, avoiding the need for field intervention (resulting in significantly lower human and material resource consumption).

Without EU funding, the project could not have been carried out with the same level of complexity or scale as it has today, due to the limited resources available in the local budget.

Horizontal principles (such as gender equality, non-discrimination, accessibility, etc.) were integrated from the project application stage. Given the technological nature of the project, gender equality is inherently respected. Regarding persons with disabilities, adapted buttons (including acoustic signals) have been installed at signalized pedestrian crossings to accommodate this population group.

  - Results

The following project indicators were proposed:

- PSO03_PRSVO_Infrastructures for public collective transport (projects) – Less developed region – Target: 1.00 project

- RCR62_Annual number of users of new or modernized public transport (users/year) – Less developed region – Target: 7,824.00 users/year

Additional output indicators: Not applicable.

During the project concept stage, several national funding opportunities were analyzed; however, the most suitable option for the planned categories of intervention proved to be the support provided through the South-West Oltenia Regional Programme.

  - Unintended effects

One of the unexpected effects of the project implementation was the strong reaction from the community when the classic traffic light systems with countdown timers were removed from intersections and replaced with adaptive traffic light management systems. The population's reluctance to these updates was further amplified by the political changes at that time.

4. Theory of change for project code SMIS 325513