# Case study Report

Priority 5: Accessibility and Connectivity at the Regional Level

Project: Modernization of DJ 676 Cerna (DJ 665) – Rugetu – Slătioara – Mogești – Gorunești – Stroești – Pojogi Cerna – Copăceni – Bondoci – Broșteni – Lăpușata – Mijați – Românești – Roșiile – Nenciulești – Țepești – Tetoiu – Cârlogani – Chirculești – Irimești (DJ 643), Km 0+000-74+450 AND DJ 676 B Glavile (DJ 677A) – Voiculeasa – Olteanca – Chiricești – Lăpușata (DJ 676), Km 14+402-17+002, Vâlcea County

Beneficiary: Partnership between Vâlcea County TAU and the following TAUs: Vaideeni Commune, Bălcești Town, Lădești Commune, Stroești Commune, Tetoiu Commune, Lăpușata Commune, Roșiile Commune, Slătioara Commune, and Copăceni Commune. The leading partner is Vâlcea County UAT.

## Pregătirea proiectului

  - Context and existing framework (needs to be addressed)

The main need addressed by the project concerns the moderately degraded condition of the county road, which requires rehabilitation and modernization works along approximately 76 km (from this perspective, it is the most significant road infrastructure project implemented at the level of Vâlcea County Council).

The general objective of the project is to ensure a modern and sustainable regional and local transport infrastructure, as well as all other conditions necessary for the systematic development of the economy and improvement of quality of life. The project proposes the modernization of County Road 676 Cerna (DJ 665) – Rugetu – Slătioara – Mogeşti – Goruneşti – Stroeşti – Pojogi Cerna – Copăceni – Bondoci – Broşteni – Lăpuşata – Mijați – Romaneşti – Roşiile – Nenciuleşti – Țepeşti – Tetoiu – Gârlogani – Chirculeşti – Irimeşti (DJ 643), which starts in Vaideeni locality, from DJ 665, crosses the communes of Slătioara, Stroeşti, Copăceni, Lăpuşata, Roşiile, Tetoiu and ends in the village of Irimeşti (Bălceşti town), at DJ 643.

Thus, the project will contribute to ensuring a modern and sustainable regional and local transport infrastructure, with the aim of continuously developing the economy and improving the quality of life, by rehabilitating and improving relevant parameters such as speed, road safety, bearing capacity, etc., of the county road.

The investment ensures direct connectivity to the TEN-T network. In this context, in order to ensure a connection to the TEN-T network, the project also proposes the modernization of 2.6 km of DJ 676B, which connects DJ 676 to DN 65C. Access to the area is provided via DN 67, DN65C, DN67B, DJ665, DJ643, DJ676A, DJ676D, DJ676E, DJ676F, and DJ676G. The proposed investment connects via DN 67 and DN 67B to DN 7 (E81 TEN-T Core).

Through the modernization works, a modern and sustainable regional and local transport infrastructure will be ensured, and traffic on this road will be streamlined. Additionally, the level of accessibility of rural and urban areas located near the TEN-T network will be increased through the modernization of this road.

The specific objectives of the project refer to:

- Improving access for the population living in areas along County Road 676 to health, social, and educational services in municipalities/towns, as well as access to designated locations for people benefiting from social services in residential centers, day centers (people with special needs, the elderly), or for disadvantaged communities;

- Increasing the mobility of the population and goods, reducing transportation costs for goods and passengers, improving access to regional markets, increasing the efficiency of economic activities, saving energy and time, and creating conditions for the expansion of trade and thus productive investments;

- Stimulating public transport of passengers and goods by ensuring easy access for communities to cities/municipalities;

- Enhancing and increasing the economic and social potential of Vâlcea County and the adjacent area by attracting investors currently discouraged by the poor condition of county roads;

- Increasing road traffic safety; improving the quality of the environment;

- Reducing travel time for people transiting the area for tourism/business/personal purposes, as well as for freight transport;

- Increasing the load-bearing capacity of the county road infrastructure by optimally accommodating traffic loads.

The project implementation period is 63 months (November 2023 – January 2029).

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

The project contributes to the objectives of the following national and regional strategies:

- General Transport Master Plan

- National Road Safety Strategy 2013–2020

- South-West Regional Development Plan 2021–2027

- Romania’s National Strategy for Sustainable Development 2030

Moreover, the project is included in the decision of the South-West Oltenia Regional Development Council (CDR) of December 19, 2022, in the annex listing priority projects.

The collaboration between Vâlcea County Council and the Managing Authority of the South-West Oltenia Regional Programme began during the CDR meeting, where discussions were held regarding the definition and development of the project.

The main novelty of the programme was the MySMIS 2021–2027 platform, which was based on the previous MySMIS 2014–2020 system, but introduced several changes. To address these updates, there was constant communication with the Managing Authority. Furthermore, the beneficiary’s representatives participated in training sessions even before the official launch of the call (they were able to simulate entering data from the draft funding application into the platform).

MA SW Oltenia RP  was a genuine partner throughout the project preparation phase. Communication with its representatives was optimal, and all telephone inquiries were resolved very quickly.

The project call structure was perceived by the beneficiary as clear and useful for drafting and defining the project. The applicant’s guide and related instructions were also clearly structured. The only questions raised by the beneficiary were related to the MySMIS2021 system (such as uploading documents and using platform options).

There were no significant difficulties related to the administrative requirements of the call, even though the project was implemented in partnership with several communes in Vâlcea County. Previous experience with similar projects played a major role in streamlining the entire process.

Before preparing the project, several national funding opportunities were reviewed, but investments in county roads were eligible only under the South-West Oltenia Regional Programme (as was also the case in the previous programming period, through ROP 2014–2020). Other opportunities are available through government programmes, but accessing non-reimbursable funds offers additional benefits.

2. Project implementation

  - Internal management and governance

The beneficiary has extensive experience in implementing road infrastructure projects dating back to the 2007–2013 financial period. This experience was capitalized on and leveraged during the drafting and implementation stages of the current project—the technical and economic documentation was prepared in-house, prior to the launch of the call. During the 2014–2020 period, the South-West Regional Development Agency supported the beneficiary in accessing TAOP  funds for the preparation of the feasibility study and the technical project.

  - Main obstacles (external and internal) and factors facilitating project implementation

The project is in an early stage of implementation; therefore, no obstacles or difficulties have been encountered so far. According to the information included in the funding application, the main activities focus on the preparation of technical and economic documentation (DALI phase and technical design phase), monitoring and reporting, as well as the procurement and execution of service contracts and the works contract.

According to information provided by the beneficiary during the interview, the public procurement procedure for the works contract is nearly finalized, while the other procurements have already been completed.

A potential impact could stem from inflation and the volatility of prices for construction materials or services.

Among the factors facilitating project implementation, the good collaboration with project partners stands out; they adopted a proactive approach and were effectively involved from the project preparation phase (e.g., the documents required for the funding application were prepared very quickly). Another advantage was the early preparation of the feasibility study and the technical design, funded through TAOP 2014–2020.

Potential risks associated with project implementation include: non-compliance with the execution schedule by the contractor/service providers (works cannot be extended beyond December 2029), possible design errors (which can be corrected through on-site change orders), and financial risks (given the very high value estimated during the concept phase of the project—approximately €80 million—which had to be adapted and adjusted to meet the call's requirements).

3. Project results

  - Main activities

There are more than favorable conditions for achieving all the expected objectives and results. The activities have been defined and scheduled in a timely manner to ensure the reconstruction and modernization of the 77 km of road by the end of the project.

Without EU funding, the project could not have been implemented at the same level of complexity or scale as it currently has, due to the limited resources of the local budget.

This project will also encourage and stimulate the development of complementary projects, further highlighting the added value of EU funding.

Horizontal principles (such as gender equality, non-discrimination, accessibility, etc.) were integrated from the project proposal stage. At the time of drafting the project, a study was also prepared to ensure compliance with the DNSH principle.

The project implementation team has a balanced distribution of women and men.

  - Results

The following project indicators have been proposed:

- RCO46 – Length of roads reconstructed or modernized – outside the TEN-T network (km)

- RCR55 – Annual number of users of newly built, reconstructed, rehabilitated, or modernized roads (passenger-km/year)

Additional output indicators:

- Road safety measures – hectometer posts, Less developed region – Reported value: 0.00 units – Target: 690.00 units

- Road safety measures – kilometer posts, Less developed region – Reported value: 0.00 units – Target: 76.00 units

- Road safety measures – metal guardrails, Less developed region – Reported value: 0.00 m – Target: 7,500.00 m

- Road safety measures – road signs, Less developed region – Reported value: 0.00 units – Target: 1,020.00 units

- Public transport stations arranged, Less developed region – Reported value: 0.00 units – Target: 36.00 units

- Retaining walls, Less developed region – Reported value: 0.00 m – Target: 906.73 m

- Culvert pipes, Less developed region – Reported value: 0.00 pcs – Target: 173.00 pcs

- Bridges, Less developed region – Reported value: 0.00 pcs – Target: 17.00 pcs

In the project concept stage, several national funding opportunities were analyzed, but the most suitable option for the planned categories of intervention proved to be the support offered through the South-West Oltenia Regional Programme.

  - Unintended effects

Not the case

4. Theory of change for project code SMIS 300074