# Case study Report

Priority 6: Modern and inclusive education

Project: SMIS 300098 – Rehabilitation and expansion of "Ștefan Odobleja" National Pedagogical College

Beneficiary: Drobeta Turnu Severin TAU

## Pregătirea proiectului

  - Context and existing framework (needs to be addressed)

The rehabilitation and expansion of the "Ștefan Odobleja" National Pedagogical College has been a pressing need for several years, given the large number of students (approximately 1,300) enrolled in grades 0 through 12, and the relatively small capacity of the educational institution. To optimize space, classes are held in shifts, and even the dormitory is being used for teaching activities.

The project has an implementation period of 4 years and 7 months, from 28 February 2024 to 28 September 2028.

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

Regarding the project preparation, the beneficiary considers that the project call structure and the information available in the applicant's guide were sufficiently clear, facilitating the development and definition of the project. However, the criteria established for Priority 6, following negotiations with the Commission, favor projects submitted in rural areas or localities facing issues such as demographic pressure, unsuitable conditions for conducting educational activities, etc. Therefore, for potential beneficiaries in urban areas, these criteria are more difficult to meet.

The project contributes to the following national and regional strategies:

- Integrated Urban Development Strategy (SIDU) – a project on the SIDU priority list;

- National Action Plan for Renewable Energy Sources;

- Romania Educated Project – Vision and Strategy 2018-2030;

- Regional Development Plan South-West.

Eligibility criteria and partnership formation: The project was not developed in partnership.

Regarding eligibility criteria, they are quite difficult to meet for urban beneficiaries, as they favor projects in rural areas or localities facing issues related to demographic pressure, unsuitable conditions for educational activities, etc.

Complementarity:
The funding provided through SW Oltenia RP is complementary to the funding available through NRRP, but the conditions are different. Through NRRP, expanding the building would not have been possible.

2. Project implementation

  - Internal management and governance

Compared to the 2014-2020 programming period, things have been simplified in the current programming period: the evaluation and contracting processes are shorter. Even in implementation, there is a noticeable difference, as in the past, more filters were required when submitting reimbursement requests. Now, there is only one entity managing these requests, and the processing time has been significantly reduced.

The project team has previous experience in implementing education-related projects, including through ROP 2014-2020. As a result, the project was written by an internal, experienced team, without external consultancy for the project writing process.

The City Hall places significant emphasis on education and has made efforts to rehabilitate as many educational units as possible. Through P10, ROP 2014-2020, 3 educational units were rehabilitated, and another 3 were renovated through the energy efficiency axis.

Currently, two more units are being rehabilitated through PNRR, and another 3 through Priority 3, focused on energy efficiency.

Thus, only 3 educational units remain to be rehabilitated within the municipality: 1 kindergarten, which was not eligible, and 2 high schools.

  - Main obstacles (external and internal) and factors facilitating project implementation

Main obstacles: This is not the case at the moment, given the early stage of project implementation. Major issues arise when the execution begins, and price changes, additional expenses, etc., occur.
The main factors facilitating implementation are represented by the previous experience gained through ROP 2014-2020, which has been very helpful in the current programming period, and the support received from RDA SW Oltenia.

3. Project results

  - Main activities

According to the information in the funding application, the main activities of the project are:

- Preparation of technical and economic documentation,

- Project management,

- Investment implementation for the rehabilitation and expansion of the Ștefan Odobleja National Pedagogical College.

The project started in February 2024, but the preparation of the technical project took a long time – it was reviewed several times, and then an additional act was needed for the financing contract because the values were modified and were no longer aligned with the budget. The project implementation period is quite long, and it is expected to be completed in 2028. At the time of preparing the case study, the beneficiary was preparing to launch the execution tender procedure.

  - Results

The following project indicators were proposed:

- RCO67 - Capacity of classrooms in new or renovated educational structures (persons),

- RCR71 - Annual number of users of new or renovated educational structures (users/year),

- PSR02_PRSVO - PSR02_PRSVO_Percentage of users of new or renovated mass educational structures belonging to vulnerable groups (%).

Additional output indicators:

- Usable area of rehabilitated/created educational spaces. Less developed region - Reported value: 0.00 m² - Target: 4,780.96 m²;

- Total number of participants in the educational process in the educational structure subject to the project who belong to vulnerable categories - 358 students from disadvantaged backgrounds (students from vulnerable environments), as follows:

  - Roma students – 21, of which: 11 girls and 10 boys;

  - Students with disabilities (C.E.S.) – 10, of which: 5 girls and 5 boys;

  - Orphan students – 51, of which: 32 girls and 19 boys;

  - Students from rural areas – 276, of which: 179 girls and 97 boys. Out of the total of 358 students from vulnerable environments, 227 are girls and 131 are boys. It is worth mentioning that, compared to the total of 1,315 students enrolled in our educational institution in the 2022-2023 school year, 705 are girls and 610 are boys. Less developed region - Reported value: 0.00 number - Target: 358.00;

- Number of equipped school medical offices. Less developed region - Reported value: 0.00 units - Target: 1.00 unit;

- Rehabilitated sports field area. Less developed region - Reported value: 0.00 m² - Target: 800.00 m² of arranged outdoor spaces. Less developed region - Reported value: 0.00 m² - Target: 1,045.00 m²;

- Number of equipped laboratories. Less developed region - Reported value: 0.00 units - Target: 2.00 units;

- Occupancy rate. Less developed region - Reported value: 0.00% - Target: 100.00%.

It is expected that the objectives will be achieved by the end of the project implementation period. The project does not have short-term targets; based on experience, the objectives were set for a longer period to allow time for addressing any potential risks that may arise.

According to the interview with the beneficiary, the main risks that could affect the achievement of the project objectives are:

- Price changes/market price increases, which would require additional funding from the local budget;

- Risks related to external factors, as seen in the case of the pandemic and the war in Ukraine (equipment supply, delays in the delivery of certain goods coming from China, which had to change their route);

- Legislative changes – for example, the 2023 austerity ordinance, when public authorities had to be very cautious with expenses because they risked not receiving funds if there were unbudgeted expenditures. These can cause delays/blockages in implementation.

Other risks identified through the project include: delays in the public procurement procedures due to challenges to the specifications, the inability of selected operators to deliver products/services/works in accordance with the requirements and within the agreed timeframe, delays in execution, and handover of components by the established deadlines.

The beneficiary believes that the same results achieved through project implementation could not be obtained at a lower cost.

According to the information provided in the funding application, the project will contribute to the adoption of new technologies: solutions for efficient energy management will be implemented, including the use of renewable energy sources, thermal insulation of buildings, and the use of smart technologies for electrical energy control, such as LED lighting fixtures. Climate change adaptation in schools can play a significant role in raising awareness and mobilizing younger generations to take action to protect the environment and contribute to combating long-term climate change.

  - Unintended effects

The works on the "Ștefan Odobleja" National Pedagogical College will have an impact on increasing its attractiveness for teaching staff and will change the image of the area (as it is located in the center).

4. Theory of change for project code SMIS 300098