# Case study Report

Priority 6: Modern and Inclusive Education

Project: SMIS 300190 - Rehabilitation and expansion of building C1 (school, high school), rehabilitation of building C2 (gymnasium), modernization of sports field, landscaping (green spaces, playground, parking) of "Horia Vintilă" Technical High School - Str. Unirii, no. 33, Segarcea, Dolj

Beneficiary: TAU Segarcea

## Project preparation

  - Context and existing framework (needs to be addressed)

The rehabilitation and equipping of educational institutions in the TAU Segarcea area represent a long-identified need, given that the city faces a high risk of school dropout and has children with special needs or belonging to disadvantaged groups, such as Roma children. Thus, the Municipality is pursuing funding opportunities to address this need, and the activities of the project financed through the South-West Oltenia Regional Programme align with the existing needs.

According to the information in the funding application, the project addresses the following needs:

- Increasing access to, quality of, and attractiveness of education, contributing to the increase in participation rates at various levels of education and reducing school dropout and early school leaving;

- Transforming (rehabilitating) a building into an energy-efficient one, thus reducing maintenance costs by improving energy performance and reducing thermal consumption;

- Ensuring the necessary space for school education.

The project has an implementation period of 28 months, from 14.08.2024 to 31.12.2026.

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

Regarding the project preparation, the beneficiary believes that the structure of the project call and the information available in the applicant's guide were sufficiently clear. Whenever there was a need to obtain additional information, they received an appropriate response from the Managing Authority of the South-West Oltenia Regional Programme. The AM responded promptly to all information requests from the beneficiary, and there is very good cooperation with MA representatives, who provide constant support to both beneficiaries and potential beneficiaries.

The project contributes to the following national and regional strategies:

- The Strategy for Reducing Early School Leaving in Romania;

- The Regional Action Plan for Education (PRAI);

- Local Action Plans for Education (PLAI);

- The Romania Educated Project – Vision and Strategy 2018-2030;

- The “Protected Children, Safe Romania” Strategy 2022-2027.

Eligibility criteria and partnership formation: The project was not developed in partnership.

Regarding the eligibility criteria, there was an issue with certain conditions imposed in the Applicant’s Guide, which were detailed through links to external websites mentioned in the Guide. However, these links were not functional (the links did not work). As a result, at the time of writing the project, they did not have access to the information referenced by those links and were penalized (subsequently, a complaint was filed on this issue).

Complementarity: -

2. Project implementation

  - Internal management and governance

Compared to the 2014-2020 Regional Operational Programme, things have been simplified: the evaluation and contracting processes are shorter, and the processing of reimbursement requests is faster.

Additionally, in the current period, communication with the Managing Authority is much easier compared to the previous period.

  - Main obstacles (external and internal) and factors facilitating project implementation

Main obstacles:

- The delayed start of the project due to the change of the legal representative of the City Hall (the mayor). The mayor in office at the time of the project's contract signing completed their term, and a new mayor was elected, causing delays.

- The large number of approved projects at the city level, which creates a significant workload for the project implementation team at the City Hall.

- In the future, obstacles in implementation may arise from public procurement procedures, which generally represent the biggest hurdle in implementation.

The main factors that facilitate implementation include the experience of the project team and the support provided by the Managing Authority of the South-West Oltenia Region.

3. Project results

  - Main activities

The project was signed in August 2024 but started with a delay of 4 months due to the change of the legal representative of the City Hall. Therefore, at the time of preparing the case study, the team was working on updating the implementation duration and the procurement plan. In this regard, although initially they had planned for the development of the Technical Project to be separate from the works procurement to reduce time, they decided to combine the procurement of TP and works.

So far, only communication activities have been carried out.

The deadline for project completion is 31st of December 2026.

The target groups for the intervention are:

- Direct beneficiaries of the investment project are represented by the following categories: Employees of the Horia Vintilă Technical High School – teaching staff and administrative personnel, 425 students enrolled in the 2023/2024 school year at Horia Vintilă Technical High School, 30 persons from the teaching staff.

Indirect beneficiaries of the investment project are all the residents of Segarcea city in Dolj County – including the parents of the enrolled students and the rest of the local community.

  - Results

The following project indicators were proposed:

- RCO67 - Classroom capacity in newly or modernized educational structures (persons); result indicators (program).

- PSR02_PRSVO - Percentage of users of newly or modernized educational mass structures belonging to vulnerable groups (%). Less developed region - Target: 9.00%.

- RCR71 - Annual number of users of newly or modernized educational structures (users/year). Less developed region - Target: 425.00 users/year.

Additional output indicators:

- School medical offices rehabilitated/equipped (no.). Less developed region - Target: 1.00.

At this moment, it is not possible to assess the achievement of the project’s objectives and indicators, given the long implementation period. It is expected that the indicators and objectives will be met by the end of the project implementation period, although the project started with a delay.

According to the interview with the beneficiary, the main risks that could affect the achievement of the project objectives are related to public procurement, which generally represents the biggest obstacle to implementation.

Other risks identified in the funding application are:

- Risks related to human resources: Risks concerning the involvement of the project team in the project’s implementation, as well as the competencies of the members to optimally manage all the project stages.

- Risk of non-compliance in delivering the deliverables by the implementation team members.

- Risk of non-compliance for purchased equipment or executed works.

- Failure of suppliers to meet delivery deadlines for equipment / delays in deliveries from suppliers.

- Failure to meet project activity deadlines.

- Cash flow misalignments required for planned payments.

The beneficiary believes that the same results obtained from the project implementation could not be achieved at a lower cost.

According to the information provided in the funding application, the project will contribute to the adoption of new technologies by including sustainability elements, such as the use of eco-friendly materials and the implementation of environmentally friendly technologies for energy efficiency.

  - Unintended effects and sustainability of effects

To ensure the sustainability of the effects over time, there is a focus on identifying new funding sources to continue addressing the existing needs related to the modernization and equipping of educational infrastructure and tackling the needs of vulnerable groups, with the aim of reducing school dropout.

The target group identified in the project includes students from disadvantaged/vulnerable groups, for whom specific activities are planned. In the future, the aim is to identify new sources to address the needs of vulnerable groups.

4. Theory of change for project code SMIS 300190