# Case study Report

Priority 7: Sustainable Territorial Development

Project: SMIS 310860 - Aluniș Park Rehabilitation

Beneficiary: TAU Drobeta Turnu Severin

## Project preparation

  - Context and existing framework (needs to be addressed)

The project addresses the needs of the local community: there have been discussions with citizens about the necessity of arranging the area where the park is located, which was in a state of disrepair at the time the project idea was identified. The project also proposes the redesign of the park and the organization of recreational and cultural activities for citizens and young people in the locality.

The project addresses the development needs identified in the local development strategy – SIDU.
According to the funding request, the following needs are addressed by the project: revitalization and urban regeneration of the green area with a total surface of 37,484.99 m²; increasing the attractiveness of the park and its surroundings – through the proposed investment destinations (park spaces, green areas, pedestrian pathways), the aim is to strengthen the innovative character of the city with solutions that protect the environment and prioritize citizens and their long-term well-being; creating a hub for urban leisure activities through physical and cultural activities – the central core of the park will be a unique space offering various activities accessible to the general public.

The project has an implementation period of 33 months, from 25.09.2024 to 25.05.2027. After its completion, the beneficiary plans to support future activities through the local budget.

  - Project design and submission (internal objectives, alignment with national and regional strategies, relationship with the MA during the submission phase, with reference to the support and information provided to potential beneficiaries)

The preparation stage of the funding request did not pose any difficulties, although the technical documentation had to be developed by specialists and technical experts. One of the challenges encountered was related to providing clarifications to ADR SV, but the ADR staff always responded promptly to the beneficiary's questions.

The period of time from the submission of the project to its contracting is considered optimal (2-3 months).

The project contributes to the following national and regional strategies:

- Integrated Urban Development Strategy (SIDU) – project from the SIDU priority list

- South-West Regional Development Plan

- Territorial Development Strategy of Romania

- National Sustainable Development Strategy of Romania (SNDDR) 2

Eligibility criteria and partnership formation: The requirements set out in the applicant's guide were very clear and detailed, allowing the beneficiary to prepare the funding request easily.

The project is not implemented in partnership.

2. Project implementation

  - Internal management and governance

The experience of the management team in implementing other projects was an important factor in preparing the project and significantly contributed to the successful initiation of the first activities within the project. The team members have in-depth knowledge in various fields, such as public procurement, IT, etc.

A simplification in project submission, compared to the previous programming period, was the use of the MySMIS IT system, which brought a series of simplifications in the application process.

  - Main obstacles (external and internal) and factors facilitating project implementation

The main factor facilitating implementation is effective communication with the Managing Authority.

From the perspective of aspects that could be improved in the future, the beneficiary believes that simplifying the financial template would be an advantage for potential beneficiaries.

It is considered important that, in the future, there should also be meetings with other beneficiaries who are implementing similar projects and activities, to share experiences. This approach was also followed in the past when the beneficiary discussed with other local authorities to request strategy models that they could use as examples.

Among the external factors that could affect the implementation of the project are price changes for services and goods that need to be purchased through the project, which could create difficulties in staying within the project's budget.

3. Project results

  - Main activities

According to the information in the funding application, the main activities of the project are as follows:

- Preparation of the technical-economic documentation;

- Project management;

- Educational and civic activities;

- Investment for the objective "Rehabilitation of Aluniș Park."

Target groups for intervention: The population of the Municipality of Drobeta Turnu Severin.

The financing contract was signed in September 2024, so the project is in the early stages of implementation. By the time of the interview, only the procurement for information and publicity services had been launched.

At the time of preparing the case study, no progress reports had been submitted, and there were no changes to the financing contract.

  - Results

The following project indicators have been proposed:

- RCO75_Integrated territorial development strategies benefiting from support (contributions to strategies);

- RCO114_Open spaces created or rehabilitated in urban areas (square meters);

- RCO76_Integrated territorial development projects (projects);

- RCO74_Population targeted by projects carried out within integrated territorial development strategies (people);

- PSR03_PRSVO_Population with access to urban development projects (people).

Additional output indicators: Not applicable.

Given the project's stage of implementation, it is too early to discuss the achievement of objectives and indicators.

According to the interview with the beneficiary, the most important risk that could affect the achievement of the project’s objectives is the change in prices for services and goods to be purchased through the project, which would create difficulties in staying within the project’s budget.

Other risks identified in the project include:

- Incorrect planning of resources, allocated time, and activity scheduling;

- Delays in recovering reimbursement for expenses incurred (if applicable);

- Delays in the public procurement procedures due to appeals against tender specifications;

- Difficulties or communication divergences with all parties involved in project implementation;

- Execution delays.

According to the information provided in the funding application, the project will contribute to the adoption of new technologies: mineral aggregates, stone, topsoil, clay, concrete, wood, and metal elements will be used. The project will generate non-hazardous waste during the execution phase, including demolition waste, construction waste, and household waste. The environmental impact is positive (indirectly) through the modernization of pedestrian infrastructure and the implementation of solutions to reduce the energy consumption required for street lighting operation.

The interview with the beneficiary confirmed that the project also has a component that involves the use of more advanced/innovative technologies, given that the proposed monitoring system will employ the latest techniques.

  - Unintended effects

Increase in the number of cultural events in the area.

- Theory of change for project code SMIS 310860